PROJECT REPORT

Data Analytics

Absence of Insights for the Relationship Between Student’s Economic Background, Academic Performance, Competence & Expected Salary

| Created By: | Swayam Ballal | Approved By: | Harshada Topale |
| --- | --- | --- | --- |
| Created On: | 15-Jun-2026 | Approved On: | 30-Jul-2026 |

- INDEX

1	PROJECT DETAILS	2

2	SUMMARY	2

3	INTRODUCTION	2

3.1	Background	2

3.2	Stakeholders	2

3.3	Objectives	2

4	METHODOLOGY	2

4.1	Considerations & Assumption	3

4.2	Approach	3

4.3	Activities	3

5	TARGETTED V/S ACHIEVED OUTPUT	3

6	CONCLUSION	3

7	APPENDICES	4

7.1	Appendix A – Supporting Material	4

# PROJECT DETAILS

| Project Name | Absence of Insights for the Relationship Between Student's Economic Background, Academic Performance, Competence & Expected Salary |  |  |
| --- | --- | --- | --- |
| Project Sponsor | Tushar Topale |  |  |
| Project Manager | Harshada Topale |  |  |
| Start Date | 15-Jun-2026 | Completion Date | 30-Jul-2026 |

# SUMMARY

This project was undertaken as part of the Global Professional Internship (GPI) Data Analytics programme by Cloud Counselage Pvt. Ltd. The project analysed a dataset of 4,894 student event registrations across 16 columns to uncover insights about the relationship between students’ economic background, academic performance (CGPA), Python programming competence, and expected salary. The analysis was performed using Python (pandas, matplotlib) and answered 16 prescribed questions covering student distribution, GPA patterns, income-salary relationships, event participation trends, and promotion channel effectiveness. Key findings include: WhatsApp is the dominant outreach channel (21.8%), students with 6+ months Python experience expect ₹2L more salary than beginners, and 92.5% of students come from the 0–2 Lakh family income bracket, confirming the platform serves economically weaker segments.

# INTRODUCTION

## Background

Millions of students apply for internships and jobs every year. Recruiters spend a maximum of 2–3 minutes reviewing a resume, and over 70% of resumes are rejected during initial screening (Source: Cloud Counselage Problem Statement). Cloud Counselage and CC-GAC Foundation organise skill-building events to improve student employability. However, there was an absence of data-driven insights about the relationship between a student’s economic background (family income), academic performance (CGPA), technical competence (Python programming experience), and their expected salary. This project was commissioned to fill that gap by analysing a real dataset of student event registrations.

## Stakeholders

1. Cloud Counselage Pvt. Ltd. – Primary client and programme organiser. Receives all analytical outputs and deliverables.
2. CC-GAC Foundation – Co-organiser; benefits from insights to improve student outreach and support programmes.
3. Tushar Topale – Project Sponsor, Director, CC-GAC Foundation. Authorises the project and ensures programme resources.
4. Harshada Topale – Project Manager, Director, Cloud Counselage Pvt. Ltd. Oversees project execution, reviews deliverables, and coordinates the internship engagement.
5. Domain Lead, Data Analytics (IAC) – Reviews the technical quality of all EDA deliverables and evaluates analytical depth against the prescribed questions.
6. Swayam Ballal (Intern) – Data Analyst. Executes all analysis, writes code, and produces deliverables.

## Objectives

As defined in the Project Charter, the project had four objectives, all fully achieved with no deviation:
Objective 1 – Data Understanding & Profiling (Achieved): Dataset loaded and profiled – 4,894 rows × 16 columns confirmed; the distinction between total event registrations and unique students (via Email ID) identified and documented early.
Objective 2 – Data Cleaning & Preprocessing (Achieved): Null/datatype validation, string normalisation (strip, lowercase), and de-duplication completed before any analysis.
Objective 3 – Answer All 16 Prescribed Questions (Achieved – Exceeded): All 16 questions (8 Basic + 8 Moderate) answered with Python code, output, and written conclusions; one additional insight (Q17) delivered beyond the required scope.
Objective 4 – Deliver All 9 Project Management Documents (Achieved): All 9 deliverables completed within the 240-hour GPI internship duration, on or before their planned dates.

# METHODOLOGY

## Considerations & Assumption

Constraints: (1) Analysis was restricted to the provided dataset only – no external data was collected. (2) Python was the mandated tool. (3) Project was individual with a 240-hour internship duration constraint. Challenges: (1) Family Income is a categorical variable, preventing direct numerical correlation with GPA. (2) City name spelling variations slightly fragmented city-wise counts. Assumptions: (1) Each row represents one event registration (students may appear multiple times). (2) Quantity = 1 for all rows is intentional. (3) The dataset is accurate as provided by Cloud Counselage.

## Approach

The project followed a structured Exploratory Data Analysis (EDA) approach: (1) Data Loading – Read the Excel dataset into a pandas DataFrame and performed initial profiling (shape, dtypes, null counts, value ranges). (2) Data Cleaning – Normalised string columns (strip, lowercase) and validated column consistency. (3) Question-wise Analysis – Each of the 16 questions was addressed with a dedicated Python code block using appropriate pandas operations (groupby, value_counts, cut, quantile). (4) Visualisation – Q10 was answered using a matplotlib bar chart. (5) Documentation – All code was formatted and each question was accompanied by a written conclusion with business insight.

## Activities

Phase 1 – Orientation & Requirement Gathering (15–17 Jun 2026): GPI induction, environment setup (Python, VS Code, Google Colab), dataset download and initial profiling, and completion of the SRS and Requirement Elicitation Questionnaire. Phase 2 – Planning (18–20 Jun 2026): Project Charter, Work Breakdown Structure (WBS), Project Schedule (Gantt), and RAID Log completed. Phase 3 – Data Cleaning & Basic Analysis (22 Jun–2 Jul 2026): Null/datatype validation, string normalisation and de-duplication, followed by Python analysis for Questions 1–9. Phase 4 – Moderate Analysis (3–10 Jul 2026): Python analysis for Questions 10–17, including the Q10 matplotlib visualisation, with final consolidation and cross-validation of all findings. Phase 5 – Visualisation, Testing & Closure (11–30 Jul 2026): Additional supporting visualisations, peer/self-review of code and conclusions, finalisation of the Python Submission Document, drafting and review of the Project Report, and packaging and submission of all nine deliverables.

# TARGETTED V/S ACHIEVED OUTPUT

Target 1 – Project Charter (Due: 18-Jun-2026): Achieved on time. Complete charter with objectives, business case, scope, 7 milestones, risks, assumptions, and constraints. No deviation.
Target 2 – Requirement Elicitation Questionnaire (Due: 17-Jun-2026): Achieved on time. All sections completed with detailed responses. No deviation.
Target 3 – SRS (Due: 17-Jun-2026): Achieved on time. All 14 sections completed, including numbered functional and non-functional requirements. No deviation.
Target 4 – WBS (Due: 19-Jun-2026): Achieved on time. Task-level breakdown across 5 phases with a full project timeline. No deviation.
Target 5 – Project Schedule & RAID Log (Due: 20-Jun-2026): Achieved on time. Complete 240-hour schedule with actual completion dates; RAID Log with 8 entries (2 Risks, 2 Assumptions, 2 Issues, 2 Dependencies), all closed. No deviation.
Target 6 – Python Submission Document / EDA (Due: 18-Jul-2026): Achieved on time and exceeded – all 16 prescribed questions answered plus 1 bonus insight (Q17), for 17 total questions. Positive deviation.
Target 7 – Lessons Learnt Log (Due: 25-Jul-2026): Achieved on time. 6 detailed entries spanning the Planning, Development, and Analysis phases, each with early warning signs, recommendations, and actions taken. No deviation.
Target 8 – Final Project Report (Due: 30-Jul-2026): Achieved on time. Complete report with all 7 sections and Appendix. No deviation.
Overall Assessment: Zero missed deadlines. One positive deviation (17 questions answered vs 16 targeted). All deliverables submitted on or before their planned dates.

# CONCLUSION

This project successfully delivered a comprehensive data analysis of 4,894 student event registrations, answering all 16 prescribed questions and uncovering actionable business insights for Cloud Counselage and CC-GAC Foundation.
Key insights for stakeholders: (1) WhatsApp is the most effective outreach channel – should be the primary marketing focus. (2) Python experience beyond 6 months is the strongest salary predictor – events should emphasise intermediate-to-advanced Python tracks. (3) 92.5% of students come from the lowest income bracket – scholarship and financial support programmes are highly relevant. (4) Leadership skills show no measurable impact on GPA or salary in this dataset – the data collection methodology for this attribute may need review.
Future Scope: (1) Build a predictive ML model for expected salary based on GPA, income, and Python experience. (2) Track actual salary outcomes post-placement vs expected salary for validation. (3) Add year-on-year analysis as data accumulates across GPI cohorts.

# APPENDICES

## Appendix A – Supporting Material

Not applicable. All Python code, cell-by-cell outputs, and visualisations for the 17 analytical questions are provided in the separate Python Submission Document (Word), as listed under Key Deliverables in the WBS.